Jonah Soun

CS-250

Final Project

6 December 2023

Chada Tech

Different roles in the Scrum-agile team contributed different needs that was necessary for the success of the SNHU Travel project. For example, the Product Owner made sure that the backlog was prioritized and not just overlooked. It is easy to overlook things like the backlog since it is not prioritized like bigger project. This was important in the SNHU Travel project because problems that seemed small like layout issues may not seem important. However, the success of the project relied on making sure that everything works correctly, and it matched the aesthetic as well. The Production Team brings the creation to life by executing the milestones. The Production Teams’ goal is to complete the task and ensuring that all the client’s requirements are met. The Production Team not only relies on each other, but they should also be self-organized to complete their task in a timely matter. An example, from the SNHU Travel project was that everyone had their own responsibilities, however, since everyone was not on the same page the project had a rough start. Overtime, when everyone was able to work together and individually the Production Team finished the project for the deadline. Lastly, the Scrum Master ensures that everyone is on track and fixing any problems that the team may face. For example, the Production Team had a few questions regarding the client’s requirements. The Scrum Master was able to get the questions resolved by holding a Scrum Meeting that included the Production Team and the client. The Scrum-agile approach helped the user stories come to completion because of the constructive feedback made by the team and clients. The feedback helped everyone involved to ensure that we are always on the same page. This ensured that everyone would be happy with the outcome of the project on both the clients and team side. One example that stood out during the SNHU Travel project was the issue with booking, that was later resolved because of the feedback received. This helped ensure that the Scrum meeting was being utilized to the fullest protentional to ensure that all feedback was not being overlooked. The Scrum-agile supported the completion even when the project was interrupted and changed direction. During the interruption the team was able to flow with the changes because our main goal was to remain flexible. For example, when a new requirement was presented by the client the team was able to accommodate accordingly. If the team was not flexible this would have pushed the project deadline, however, with the help of the Scrum Master and Product Owner we were able to push everything out by the next Scrum meeting. The team’s communication was not the best in the beginning, however, it progressively got better as everyone got more comfortable with talking to each other. We had a lot of team members that was not comfortable with speaking up at the daily Scrum meetings. Therefore, I decided to organize an email chain to ensure that everyone’s questions and concerns were voiced. By having open communication eventually everyone began to utilize the meetings to their advantage. The organizational tool and principles helped the team be successful by visualizing the team’s progress. Majority of the team were visual people it helped everyone stay on track of what needs to get done and what is already completed. The team was able to see how to plan for the rest of the week before our next meeting to make sure that everyone is on the same page. When something looked out of the ordinary, it was easier to spot rather than wasting more time trying to find the problem. Therefore, the burn-up and burn-down charts were very important to the success of the project for my team. There are many different pros and cons of the Scrum-agile presented in the project. One of the examples of a pro is the flexibility that the team was able to offer the client. If the team had utilized the waterfall method, there would be less flexibility. Thus, meaning that the client would have to wait to provide feedback regarding the project. However, one of the con is how important it is to ensure that the team works together efficiently. This is a con because everyone has their way of handling problems and resolutions. Therefore, everyone thinks differently which is difficult when trying to find a resolution that pleases everyone including the client. This was a challenge because each team member had a different opinion on certain topics that made it difficult to find a resolution to offer the client. However, overall the project was completed with the upmost consideration of the client because at the end of the day the client should come first.